## Slide 1: Metrics roadmap
DRAFT

## Slide 2: History
Version | Date | Author | Description
0.1 | W49/2012 | Jarno Juutinen | Created
0.2 | W51/2012 | Jarno Juutinen | Updated
0.3 | W51/2012 | Miikka Andersson | Updated
0.4 | W52/2012 | Miikka Andersson | Added metrics requirements and initial logging architecture
0.5 | W52/2012 | Jarno Juutinen | Updated as discussed with Miikka A and Teemu T.
0.6 | W01/2013 | Miikka Andersson | Added ”hangtime” metrics requirements
0.7 | W03/2013 | Jarno Juutinen | Added ”verification history” requirements. Updated status.
0.8 | W04/2013 | Jarno Juutinen | Updated roadmap and status of requirements. Added new requirements. Inserted plan for Feb 2012.
0.9 | W04/2013 | Jarno Juutinen | Quick fix to requirements.
0.10 | W05/2013 | Jarno Juutinen | Minor tweaks.
0.11 | W11/2013 | Jarno Juutinen | Update to match current progress.
0.12 | W13/2013 | Larry Yang | Test and verification result related metrics.

## Slide 3: Introduction
It has been decided that:
  Metrics will be integrated into backend.
  Metrics and BE will share a database and JBOSS AS 7 instance.
  SyslogNG will be replaced with custom message logging module.
  User interfaces of metrics and BE will be fully integrated
Purpose of this slide set is to document:
  Plan to proceed
  High-level requirements
  Required enablers
  Milestones and release content
  etc?

## Slide 4: JANUARY 2013

## Slide 5: Targets for Jan 2013 release
Implement ”system” metrics views & logic into BE UI. Use data that is already available in BE DB.
  First implement following features:
    Runtime trend of verification set (SCV, DBV, MBV)
    Runtime trend of single verification (build, test, etc., i.e. individual jobs)
    Success vs failed trend (=health trend)
    Build break time trend
  Time scale must be configurable (single or avg for day/week/month)
  These metrics will be placed into separate tab to verificationDetails.xhtml and to buildDetails.xhtml. (see buildDetails.xhtml for example about tab)
Start to implement new logging module in paraller with other features
When logging module is ready, implement ”build phase logging” as first feature that uses it.
  ”Build phase logging” means logging of events from build (SCM start/stop, test start/stop etc.).
  Add also support for UI for displaying this phase data.
First-gen metrics UI & server is still developed to provide required features while new system is being developed

## Slide 6: Roadmap for Dec 2012 – Jan (green = done, gray = in progress blue = not yet done)
Gather
requirements
Design database entities
required for ”BUILD PHASE” logging functionality
Implement
new logging plugin
Design UI with
Metrics data
(raw version)
Decide high level milestones & targets
for metrics
Create very high level architectural designs
High level estimate
Implement JPA entities
D&I
REST points for new logging plugin
”BUILD PHASE” logging functionality
D&I ”System metrics”
UI features for verification:
-Duration
-Passrate
-Break time
-Build history
Release with January 2013 BE Release
D&I = Design and implement
TIME
W49
Design new logging plugin
D&I
”BUILD PHASE” related UI

## Slide 7: Verification Duration STATUS:DONE
What: Depicts how long time it took to complete a verification
How: Timer starts when verification is triggered by BE. Timer stops when verification result is known by BE.
For: All CI verificatio levels; SCV, DBV, MBV
Scale: Individual, daily avg, weekly avg, monthly avg

## Slide 8: Verification pass rate (was: Verification Health Trend) STATUS:DONE
What: Ratio between successful and failed CI verifications. NB: unstable verification is shown as successful.
How: e.g. a stacked&filled area chart(y-axis: total amount of verifications, x-axis: time). Also provide pie chart for passed/failed ratio.
For: All CI verification levels; SCV, DBV, MBV
Scale: daily avg, weekly avg, monthly avg

## Slide 9: Branch Break Time STATUS:DONE
What: Shows how long time a branch has been in a broken state
How: Counter starts when a DBV fails; counter stops when DBV is either stable or unstable again
For: Develop Branch Verification (DBV); There might be a need for similar MBV metrics as well but at least not at the moment
Scale: Individual breaks, no need for avarages. X-axis could tell when breakage started and Y-axis would tell how long it was in a broken state

## Slide 10: Branch Break Time illustrated
00:00
24:00
12:00
1.1.2013
2.1.2013
3.1.2013
4.1.2013
5.1.2013
6.1.2013
18:00
06:00
Breaks
Break time
3h24min
2h15min
1h59min
0h53min
0h37min
0h44min
2
3
1
2
1
2
Summary
Total break time: 8h28min
Avg break time: 48min
Break count: 11
Avg break count: 1.8
STATUS:DONE: IMPLEMENTED USING PRIMEFACES TIMELINE

## Slide 11: Verification History STATUS:DONE
What: Display all finished builds from specified range of time for current verification using timeline primefaces extension (box style, buildId in box text). Indicate result with box background color(success=green, failure=red, aborted=gray, unstable=yellow, not build=gray). Use break time timeline implementation as a reference.
How: Timer starts when verification is triggered by BE. Timer stops when verification result is known by BE.
For: All CI verificatio levels; SCV, DBV, MBV
Scale: Individual

## Slide 12: FEBRUARY 2013

## Slide 13: Targets for Feb 2013 release
COMMIT TREND metrics (admin and users with special rights)
SUBVERIFICATION TREND metrics (admin and users with special rights)
Build event metrics
  How to represent data in UI? Requirements not yet done.
  Is this project level metrics?
Hangtime metrics
  Requires several complex enablers and some refactoring to BE core
  Is this project level metrics?
PERMALINK support to metrics
NOTE: hangtime metrics is prioritized high.
NOTE: permalink is prioritized high.
NOTE: First-gen metrics UI & server is still developed to provide required features while new system is being developed

## Slide 14: Roadmap for Feb 2013 - (green = done, gray = in progress blue = not yet done)
Release with February 2013 BE Release
D&I = Design and implement
TIME
Feb 2013
D&I hangtime metrics EJB data mining methods on top of enablers
D&I hangtime metrics
Enablers:
-Change-BuildGroup relation as Many ToMany
- Store last successfull HEAD to Job.
D&I hangtime metrics
Enablers:
-remove root build and transfer it’s responsibilities to BuildGroup
D&I hangtime metrics UI
D&I
”COMMIT TREND” system graph data mining methods to EJB layer
D&I
”COMMIT TREND” system graph UI
Design Build event metrics UI / graphical statistics
Implement Build event metrics UI / graphical statistics
D&I
PERMALINKS to metrics
D&I
”SUBVERIFICATION TREND” system graph data mining methods to EJB layer
D&I
”SUBVERIFICATION TREND” system graph UI
D&I hangtime metrics
Enablers:
Collect hangtime data during verifications runs.

## Slide 15: SW Develoment Hangtime STATUS: DONE
What: Measures the total time how long time it takes from a push until a code change is merged to master branch
How: The timer start when a code change is pushed to gerrit (develop branch). The timer will stop when that same code change has been merged into master branch, i.e. first successful DBV containing the change
For: No need for branch selection as we are always combining SCV + DBV for this metric
Scale: individual, daily avg, weekly avg, monthly avg

## Slide 16: SW Integration Hangtime STATUS: DONE
What: Measures the time used for integration work
How: The timer starts when a code change is merged into CI Merge Branch (MBV uses this branch). The timer stops when that same code change is published as part of SW Update done by IRS. NB! This one is a bit tricky as we will need to figure out how to get a notification when IRS makes a release; we’ll also need to know changes in that release.
For: No need for branch selection as we are only interested in integration activities, i.e. not about SCV nor DBV phases.
Scale: individual, daily avg, weekly avg, monthly avg

## Slide 17: SW Delivery Chain Hangtime STATUS: DONE
What: Measures the time it takes for a code change to go through the whole CI based delivery chain
How: When a code change is pushed to gerrit, a single commit verification will start. That's the moment when we will start to measure the hangtime for that code change. The clock will stop when that same code change has been published in a daily snapshot release done by IRS, i.e. when the change has gone through the whole delivery chain.
For: No need for branch selection as we are only interested in integration activities, i.e. not about SCV nor DBV phases.
Scale: individual, daily avg, weekly avg, monthly avg

## Slide 18: COMMIT TREND STATUS: DONE
What: Measures the amount of SCV runs during specified time interval.
How: Use linechart as graph style. Projects are grouped. Projects included in results are selectable with check boxes. One project selection will produce one line to linechart(number of SCV builds for specified time). There is also a checkbox ”Show SUM”. If this checkbox is checked then sum of all lines is also shown in graph. UI has also following components: start time, endtime, refresh button and scale selection.
For: In first version this is visible only for admin and special users.
Scale: DAILY, WEEKLY, MONTHLY (NO AVERAGES)

## Slide 19: SUBVERIFICATION TREND STATUS: DONE
What: Measures the amount of subverifications during specified time interval.
How: Use linechart as graph style. Projects included in results are selectable with check boxes. Projects are grouped. One project selection will produce one line to linechart. There is also a checkbox ”Show SUM”. If this checkbox is checked then sum of all lines is also shown in graph. UI has also following components: start time, endtime, refresh button, scale selection and checkboxes for verification type(TOOLBOX, SCV, DBV, MASTER)
For: In first version this is visible only for admin and special users. Insert to same page as ”COMMIT TREND”.
Scale: DAILY, WEEKLY, MONTHLY (NO AVERAGES)
NOTE: This is quite similar to ”COMMIT TREND”, but provides verification type selection and counts all subverifications.

## Slide 20: PERMALINKS TO METRICS STATUS: DONE
What: when a metrics query is done and result is returned the ui should provide ”permalink” (see gerrit for reference implementation). When this link is used afterwards, related metrics unit is filled with same input data and result is shown.
How: This issue requires research.

## Slide 21: Verification Event Metrics STATUS: DONE
Job | Host | Total | SCM | Build | Test
Job 1 | Oucis034 |  |  |  | 
Job 2 | Oucis021 |  |  |  | 
Job 3 | Becis034 |  |  |  | 
Job 4 | Sacis029 |  |  |  | 
21min 45s (100%)
19min 05s (94%)
15min 25s (75%)
12min 18s (55%)
5min 13s (70%)
3min 53s (38%)
9min 03s (100%)
8min 13s (95%)
5min 13s (70%)
9min 03s (100%)
8min 13s (95%)
10min 27s (100%)
5min 52s (51%)
Name of a job
On which host the job was
Executed (CI slave)
If a job doesn’t expose any phase/timing
data, corresponding column can be left
empty
Longest run on column == 100% of column width.
All other runs on same column are relative to the
longest one.
Visual look’n’feel is just for illustration purposes NOT representing the actual design!
Implement to verificationDetails.xhtml. See new ui and consult Heikki Hellgren for UI details.

## Slide 22
Test & Verification result analysis metrics
Requirement

## Slide 23: Original user requirements
For verifications containing RFA: Success Vs. Unstable Vs. Failed diagram (daily, weekly, monthly)
Percentual pass rate of RFA verifications (daily, weekly, monthly)
Test case count, how many TC's for each code change (individual, daily, weekly, monthly)
Verifications containing RFA test cases Vs. code changes which didn't have any test cases (daily, weekly, monthly)
Pass rate of RFA verifications (daily, weekly, monthly)
Test case count for RFA (individual, daily, weekly, monthly). Per Kevin, it should be feature based, feature is different with component?
How many code changes were part of DBV which had a unstable/failed RFA on SCV
Component based case count for RFA. (This is what I newly discussed with Kelvin)
Out of failed/unstable RFA executions, what was the reason, e.g. pie chart of reasons/classifications
Component based coverage for UT.
Component based case count for UT (ISATTCN, CPPUnit…). For UT, it should be component based.
Memory consumption trend from target build.

## Slide 24: Test pass rate (Unit Test&RFA) STATUS: Done
What: Success Vs. Unstable Vs. Failed diagram (daily, weekly, monthly) for all kinds of test builds.
How: e.g. a stacked&filled area chart(y-axis: total amount of test subverifications for a chosen test verification type, x-axis: time). There should be a selection for verification type like isattcn, cppunit, granite etc.
For: Verification level, all the test related subverifications (isattcn, cppunit, granite etc.).
Scale: daily avg, weekly avg, monthly avg
Req No.: 1, 5, 7
Note: Might be combined into existing verification passrate.

## Slide 25: Test pass rate percentage pie chart (Unit Test&RFA) STATUS: Done
What: Success Vs. Unstable Vs. Failed percentage pie diagram (daily, weekly, monthly) for all kinds of test builds.
How: e.g. provide pie chart for passed/unstable/failed ratio and related amount. There should be a selection for verification type like isattcn, cppunit, granite etc.
For: Verification level, all the test related subverifications (isattcn, cppunit, granite etc.).
Scale: no scale
Req No.: 2
Note: Might be combined into existing verification passrage percentage pie chart.

## Slide 26: RFA trigger rate (Unit Test&RFA) STATUS: Done
What: Verifications containing RFA test cases Vs. code changes without any test cases triggered. How: e.g. a stacked&filled area chart(y-axis: amount of subverifications with RFA tests triggered and amount of subverifications without any RFA test triggered, x-axis: time).
For: Just for RFA test and on SCV
Scale: daily avg, weekly avg, monthly avg
Req No.: 4

## Slide 27: Test count(Unit Test&RFA) STATUS: Done
What: Test case count for different components in different kinds of test builds.
How: e.g. a bar chart(y-axis: total amount of executed test cases, x-axis: component or feature). There should be a selection for verification type like isattcn, cppunit, granite etc. (or a list of subverifications. No need for this selection when the metrics is subverification based.)
For: Verification level, all the test related subverifications (isattcn, cppunit, granite etc.).
Scale: no scale, the data is from the snapshot of latest build
Req No.: 3, 6, 8

## Slide 28: Test count historical trend(Unit Test&RFA) STATUS: Done
What: Test case count historical trend for different components in different kinds of test builds. To see the executed case count historical trend for a specific component (or overall).
How: e.g. a bar chart(y-axis: total amount of executed test cases, x-axis: datetime). There should be a selection for verification type like isattcn, cppunit, granite etc. Also there will be a selection for a specific component or overall.
For: Verification level, all the test related subverifications (isattcn, cppunit, granite etc.).
Scale: daily avg, weekly avg, monthly avg
Req No.: 3, 6

## Slide 29: Test coverage(Unit Test) STATUS: Done
What: Test coverage for each components with respect to different kinds of unit tests.
How: e.g. a bar chart(y-axis: test coverage, x-axis: component). There should be a selection for verification type like isattcn, cppunit, AllUT etc.
For: Verification level, all the unit test related subverifications (isattcn, cppunit etc.).
Scale: no scale, data is from the snapshot of latest builds.
Req No.: 10

## Slide 30: Test coverage historical trend(Unit Test) STATUS: Done
What: Test coverage historical trend for a specific component or overall with respect to different unit test types or overall unit test.
How: e.g. a line chart(y-axis: test coverage, x-axis: datetime). There should be a selection for verification type like isattcn, cppunit, AllUT etc. There should also be a selection for a specific component or overall.
For: Verification level, all the unit test related subverifications (isattcn, cppunit etc.).
Scale: daily avg, weekly avg, monthly avg.
Req No.: 10

## Slide 31: Memory consumption historical trend(Target build) STATUS: Done
What: Memory consumption historical trend for a specific component or overall from target build.
How: e.g. a line chart(y-axis: rom and ram memory consumption, x-axis: datetime). There should be a selection for components and overall.
For: Verification level
Scale: no scale
Req No.: 12

## Slide 32: Memory consumption status(target build) STATUS: Done
What: Latest Memory consumption for all components.
How: e.g. a bar chart(y-axis: rom and ram memory consumption, x-axis: component).
For: Verification level
Scale: no scale, data is from the snapshot of latest target build.
Req No.: 12

## Slide 33: Test analysis STATUS: Req. Review
What: Some of test verification failed due to test tool issues, which is not caused by production code, a BE UI needed for user to manually analysis and modify actual test verification result status so that the failure amount will be “real” failures by production code problems.
How: e.g. An editable grid list for test builds with manually selected reasons for each builds.
For: Verification level
Scale: no scale
Note: Other test related metrics need to neglect or seperate the tool-caused failures with the real DA failues.
Req No.: 9

## Slide 34: Questions
1. Component and feature info needed in metrics? If yes, NJUnit report: Add component and feature info, add test case success/failure status, nice to have total success and failure count. NJUnit report format defined?
2. Should we need to keep parent-children relationship between components? Silja and me vote for flat…
3. Should we combine metrics display units when possible (the UI is similar, with just one extra selection)?
4. About the display for the component without related test cases. These components will not be referred in NJUnit report. Release manager RongXi asked for it, should we show those components?
5. Regarding whether to use a dedicated “component” table, we would like to hear your opinion on it. Jarno might talk with you in details later on.
6. Automatically output failure reason from SAIT plugin.
7. How can FFT, RSA, MTBF, RFA categorized in metrics UI? After discussion with Frank, I am thinking making test metrics on subverification level will make a simple design and intuitive user experience… The question here is that we have no subverification list in verification detail page, only build list… So, maybe the final solution might be: test metrics is on verification level, with a selection to list all subverifications instead of verification types(isattcn, cppunit, tdk, granite).